INDIAN FOOD TRUCK

Project Handover Document

Account Transfer Checklist & Environment Variables

IMPORTANT: Complete all transfers in the order listed. Update Vercel environment variables AFTER each account transfer. Test the live site after every change to confirm nothing is broken.

PROJECT OVERVIEW

| Service | Purpose | Transfer Required? |
| --- | --- | --- |
| GitHub | Source code repository | Yes |
| Vercel | Hosting & deployment | Yes |
| GoDaddy | Domain name | Yes |
| Supabase | PostgreSQL database | Yes |
| Stripe | Payment processing | Yes — new keys needed |
| Resend | Transactional email | Yes |
| Cloudinary | Menu image storage | Yes |

ACCOUNT TRANSFERS

1.  GitHub — Source Code Repository

The entire codebase, commit history, and branches transfer to the client's GitHub account.

☐  Client creates a free GitHub account at github.com if they don't have one

☐  Open the repository on GitHub

☐  Settings → Danger Zone → "Transfer repository"

☐  Enter the client's GitHub username or organisation name

☐  Type the repository name to confirm and click Transfer

☐  Client accepts the transfer invitation from their GitHub email

Tip: The repository URL will change after transfer. Update any CI/CD webhook URLs if configured.

2.  Vercel — Hosting & Deployment

All environment variables, domains, and deployment settings transfer with the project.

☐  Client creates a Vercel account at vercel.com if they don't have one

☐  Open the project in Vercel dashboard

☐  Settings → General → scroll to "Transfer Project"

☐  Enter the client's Vercel account email and confirm

☐  Client accepts the transfer invitation

☐  Reconnect GitHub repository in the new Vercel account (if prompted)

☐  Verify automatic deployments still work by pushing a test commit

Note: All environment variables transfer automatically with the project.

3.  GoDaddy — Domain Name

Choose ONE of the two options below based on what the client prefers:

Option A — Transfer to client's GoDaddy account (recommended):

☐  Client creates a GoDaddy account and provides their Customer Number

☐  Go to GoDaddy → My Products → select the domain

☐  Click "Transfer domain to another GoDaddy account"

☐  Enter the client's Customer Number and confirm

Option B — Transfer to a different registrar:

☐  Unlock the domain in GoDaddy → My Products → Domain Settings

☐  Request the EPP/Auth Code from GoDaddy

☐  Provide Auth Code to client for transfer at their chosen registrar

Important: Ensure DNS records (A/CNAME pointing to Vercel) are recreated at the new registrar after transfer.

4.  Supabase — PostgreSQL Database

All tables, data, storage buckets, and RLS policies transfer with the project.

☐  Client creates a Supabase account at supabase.com

☐  Client must be on the Pro plan ($25/month) to receive a project transfer

☐  Go to Supabase → Project Settings → General

☐  Click "Transfer project" and enter the client's Supabase account email

☐  Client accepts the transfer invitation

☐  After transfer: go to Settings → API and copy the new DATABASE_URL and DIRECT_URL

☐  Update DATABASE_URL and DIRECT_URL in Vercel environment variables

☐  Redeploy on Vercel and verify the site loads correctly

The database connection strings change after transfer. Vercel env vars must be updated before the next deployment.

5.  Stripe — Payment Processing

Stripe accounts cannot be transferred directly. The client creates a new Stripe account and new API keys are generated.

☐  Client creates a Stripe account at stripe.com and completes business verification

☐  In Stripe dashboard: Developers → API keys → copy Publishable Key and Secret Key

☐  Update STRIPE_PUBLISHABLE_KEY in Vercel environment variables

☐  Update STRIPE_SECRET_KEY in Vercel environment variables

☐  In Stripe: Developers → Webhooks → "Add endpoint"

☐  Set endpoint URL to: https://your-domain.com/api/webhooks/stripe

☐  Select events: payment_intent.succeeded, payment_intent.payment_failed, checkout.session.completed

☐  Copy the Webhook Signing Secret and update STRIPE_WEBHOOK_SECRET in Vercel

☐  Make a test purchase to confirm payments and webhook work end-to-end

Warning: Existing order payment data and customer records live in the old Stripe account. Export any needed reports before switching.

6.  Resend — Transactional Email

Used for order confirmation emails, catering request notifications, and contact form replies.

☐  Client creates a Resend account at resend.com

☐  In Resend: Add the domain (same domain as the website) and verify it via DNS records

☐  Generate a new API key in Resend → API Keys

☐  Update RESEND_API_KEY in Vercel environment variables

☐  Redeploy and send a test catering request to confirm emails are delivered

DNS verification for Resend adds MX/TXT/DKIM records. These are separate from domain transfer — add them at the new registrar or Cloudflare if DNS is managed there.

7.  Cloudinary — Menu Image Storage

Stores and serves all menu item images via CDN.

☐  Client creates a Cloudinary account at cloudinary.com

☐  In Cloudinary: Settings → Account → invite client email as Owner

☐  Transfer ownership in Cloudinary dashboard

☐  Copy new CLOUDINARY_CLOUD_NAME, CLOUDINARY_API_KEY, CLOUDINARY_API_SECRET

☐  Update all three CLOUDINARY_* variables in Vercel environment variables

☐  Verify menu images still load on the live site after redeployment

VERCEL ENVIRONMENT VARIABLES

After all account transfers, the client must update these variables in:
Vercel Dashboard → Project → Settings → Environment Variables

| Environment Variable | When to Update | Action Required |
| --- | --- | --- |
| DATABASE_URL | Supabase transferred | No — copy from Supabase dashboard |
| DIRECT_URL | Supabase transferred | No — copy from Supabase dashboard |
| RESEND_API_KEY | Resend account switched | No — generate in Resend dashboard |
| STRIPE_SECRET_KEY | Stripe account switched | No — copy from Stripe dashboard |
| STRIPE_PUBLISHABLE_KEY | Stripe account switched | No — copy from Stripe dashboard |
| STRIPE_WEBHOOK_SECRET | Webhook re-registered | No — copy from Stripe webhook page |
| CLOUDINARY_CLOUD_NAME | Cloudinary transferred | No — copy from Cloudinary dashboard |
| CLOUDINARY_API_KEY | Cloudinary transferred | No — copy from Cloudinary dashboard |
| CLOUDINARY_API_SECRET | Cloudinary transferred | No — copy from Cloudinary dashboard |
| NEXTAUTH_SECRET | Always generate a fresh one | YES — run: openssl rand -base64 32 |
| JWT_SECRET | Always generate a fresh one | YES — run: openssl rand -base64 32 |
| NEXTAUTH_URL | Domain changes | No — set to https://your-domain.com |
| ADMIN_PASSWORD | Client sets their own | YES — client chooses a strong password |
| ADMIN_ACCESS_PIN | Client sets their own | YES — client chooses a 6-digit PIN |

Generate new secrets with: openssl rand -base64 32 Run this command twice — once for NEXTAUTH_SECRET, once for JWT_SECRET. Never reuse secrets between environments or clients.

POST-HANDOVER VERIFICATION CHECKLIST

Run through these checks after all transfers and env var updates are complete:

Site & App

☐  Home page loads correctly on desktop and mobile

☐  Menu page shows all items with images

☐  Cart and checkout flow works end-to-end (use Stripe test mode first)

☐  Catering form submits and sends email notification to the client

☐  Order confirmation email is received after a test purchase

☐  PWA install prompt appears on Android Chrome (Add to Home Screen)

☐  Offline page shows when device has no connection

Admin Panel

☐  Admin login works with new PIN and password at /truckadmin/login

☐  Menu items can be added, edited, and deleted

☐  Truck schedule / location can be updated

☐  Catering requests are visible in the inbox

☐  Site settings (branding, contact info) can be updated

Domain & Email

☐  Custom domain resolves correctly (no Vercel subdomain)

☐  SSL certificate is active (green padlock / HTTPS)

☐  Confirmation emails arrive from the correct sender domain

☐  SPF / DKIM / DMARC DNS records are set for the email domain

Final Step

☐  Remove developer (your) access from all transferred accounts

☐  Provide client with this document and all new login credentials securely

☐  Confirm client has access to billing for each paid service

Indian Food Truck — Confidential Handover Document